SolarQC Agent

Project Brief & Step-by-Step Build Guide

An AI quality-check agent for sold solar jobs, built on a 100% free stack, designed as a portfolio project for an AI & Automation Engineer role

Written for: a complete beginner and the AI coach who will guide them

Version 1.0 · October 2026

# Contents

- Part 1 – Read this first (instructions for the AI coach)

- Part 2 – What we are building and why

- Part 3 – Architecture and folder structure

- Part 4 – Tech stack (what is free, what is optional)

- Part 5 – The build, phase by phase (Phase 0 to Phase 15)

- Part 6 – Timeline and weekly plan

- Part 7 – Free versus paid: the honest list

- Part 8 – Definition of done (final checklist)

- Part 9 – Troubleshooting and how to search for answers

- Part 10 – Glossary

- Appendix A – Starter message to paste into the AI coach

- Appendix B – Official documentation to check

# Part 1 – Read this first (instructions for the AI coach)

This document is a complete brief. The learner will give it to you (the AI assistant) so you can guide them through building the project from nothing. Read all of it before replying.

About the learner Complete beginner at building AI agents. Basic computer skills; little or no coding experience. Computer: 32 GB of RAM (enough to run a 14-billion-parameter model locally). Operating system: ask first. Goal: build a portfolio project that supports an application for a remote AI & Automation Engineer role at an Australian solar company (Claude, Python/TypeScript, HubSpot, MCP, Skills). The job asks for a shipped production agent, Git every day, REST/webhook integration, measured accuracy, and documentation. Wants everything free where possible, and wants the finished portfolio visible online. Wants to learn by doing: the learner types the commands and you explain them.

## How to coach

- Start by asking: which operating system they use (Windows, macOS, Linux) and how many hours per week they can spend. Adapt every command to their system.

- One phase at a time. At the end of each phase, ask for proof before moving on (pasted terminal output, an error message, or a link to a GitHub commit).

- For every step, say what to click or type, what they should see if it worked, and what to do if it did not. Name exact menu paths. Each phase lists search phrases the learner can use themselves.

- Explain new words in plain English the first time they appear (see the glossary in Part 10).

- When they are stuck, ask for the full error message and teach them to read it from the bottom up.

- Prefer small, readable files. Write complete files only for boilerplate. For the core logic (rules, agent loop, evaluation) let the learner try first, then review their attempt and improve it.

- Keep the learner honest and independent. The goal is that they can explain every line of the repository in an interview.

## Honesty and safety rules (non-negotiable)

- Verify API details, free-tier limits and prices against the official documentation before stating them. Anything marked verify in this document may have changed.

- All data in this project is synthetic (invented). Never use real customer data. Never describe the project as having real users, real clients or real production usage unless that becomes true.

- Never state an accuracy number that was not produced by the evaluation scripts in the repository. Never invent results for a README, CV or cover letter.

- Never put API keys or tokens in code, chat messages or GitHub. Use a .env file that is listed in .gitignore, and a .env.example with fake values.

- The solar-industry rules in this project (price ranges, deposit percentages, and so on) are invented for the exercise and must be labelled that way in the README. They are not industry standards.

# Part 2 – What we are building and why

## The project in one paragraph

SolarQC Agent reads newly sold solar and battery jobs from HubSpot (a CRM, which is software that stores customers and deals). For each deal it checks that the paperwork and numbers are complete and consistent, for example that the system size matches the panel count, that the install date is realistic, and that the sales notes do not contain a hidden problem. It then writes a pass/fail verdict with reasons back to the deal as a note. It first runs in shadow mode, meaning it makes verdicts that are compared with a human reviewer but never acts on its own, and its accuracy is reported every week.

This is a smaller copy of the first project named in the job advertisement, so in an interview the learner can say: I built my own version of the exact thing you are hiring for, and here is how I measured it.

## Is this really an AI agent?

Yes. An AI agent is a program where a language model decides which tool to use next, uses it, reads the result, and repeats until the task is finished. SolarQC gives the model tools (get_deal, run_rule_checks, lookup_policy, post_note) and lets it decide the order. A chatbot only talks; an agent acts through tools.

Workflow versus agent: a design decision to explain in interviews Some work is better as ordinary code. Arithmetic and date checks (system size, deposit percentage, install date) run as plain Python: they are exact, free, fast and unit-testable. The language model is used for what code cannot do well: reading free-text sales notes, spotting red flags, and noticing when the notes contradict the structured fields. This hybrid (deterministic checks plus LLM judgement) is how production systems are built, and being able to explain it is a strong signal.

## How the project answers the job requirements

| Job requirement | How SolarQC proves it | Evidence in the repo |
| --- | --- | --- |
| Built an LLM agent that real users rely on | Agent runs against a HubSpot account, logs every decision, has a run book. Honest limit: no real users yet. Optional mitigation in Phase 15. | src/, RUNBOOK.md, demo video |
| Python or TypeScript, Git daily | Python core, TypeScript serverless function, one branch and pull request per phase | Commit and PR history |
| REST APIs and webhooks, CRM API | HubSpot REST integration, polling trigger, webhook receiver | src/solarqc/hubspot.py, netlify/functions/ |
| Process thinker | Process map and a prioritised automation roadmap for a fictional solar company | docs/process_map.md, ROADMAP.md |
| Measure before you claim | Frozen test set, match rate, false-pass rate, weekly shadow reports | reports/ |
| Talk openly about where agents break | A failure log with causes and fixes | FAILURES.md |
| Document by habit | README, run book, architecture notes, decision log | Root .md files |
| Explain to non-technical staff | One-page staff guide and a plain-English demo video | docs/staff_guide.md, Loom/YouTube link |
| Differentiators: MCP, Skills, serverless, Claude | MCP server, a Skill file, a Netlify function, optional Claude comparison run | mcp_server/, skills/, netlify/ |

## Honest limits

- The job asks for experience with real users. A portfolio project cannot fully replace that, so the README must say plainly that the data is synthetic and the reviewers are simulated.

- Applicants with real production experience will be competing. The aim is a strong, honest, well-measured demonstration, and this project is also good practice for the paid half-day test the employer describes.

- The job schedule is fixed at 6:00 AM to 2:30 PM Philippine time, Monday to Friday. The learner should confirm this works for them before investing weeks.

# Part 3 – Architecture and folder structure

## How the pieces connect

HubSpot (free developer test account)

deals + custom properties + notes

^                    |

| REST (write note)  | REST (read deal) / webhook or polling

|                    v

+----------------------------------------------+

|  SolarQC Agent (Python)                      |

|   tools: get_deal, run_rule_checks,          |

|          lookup_policy, post_note            |

|   rules.py  (exact checks, unit-tested)      |

|   LLM       (Ollama local; optional Claude)  |

|   shadow_log (SQLite)  ->  weekly report     |

+----------------------------------------------+

|                    |

v                    v

Streamlit dashboard     MCP server (same tools,

(Hugging Face Space)    usable by any MCP client)

Netlify Function (TypeScript): public webhook receiver

GitHub Pages: portfolio site and case study

GitHub Actions: tests + lint on every push

## Folder structure

solarqc-agent/

├── README.md             what it is, results, how to run

├── RUNBOOK.md            how to operate and fix it

├── ARCHITECTURE.md       diagram and component notes

├── DECISIONS.md          why we chose X over Y

├── FAILURES.md           where the agent breaks and what we did

├── ROADMAP.md            prioritised automation roadmap

├── requirements.txt

├── .env.example          fake values only

├── .gitignore            includes .env and .venv

├── data/                 deals.csv, labels.json, tricky_cases.csv

├── docs/                 process_map.md, staff_guide.md

├── policy/qc_policy.md   the written QC rules the agent can look up

├── prompts/              v1.md, v2.md (versioned prompts)

├── src/solarqc/          config.py models.py rules.py llm.py

│                         tools.py agent.py hubspot.py shadow.py report.py

├── scripts/              generate_data.py seed_hubspot.py

│                         run_eval.py run_shadow_week.py

├── tests/                test_rules.py test_schema.py test_eval_gate.py

├── dashboard/app.py      Streamlit dashboard

├── mcp_server/server.py  MCP server

├── skills/solar-job-inspection/SKILL.md

├── netlify/functions/webhook.ts

├── reports/              eval and weekly shadow reports

└── .github/workflows/ci.yml

# Part 4 – Tech stack

Core items are needed to finish the project. Edge items are the differentiators named in the job advertisement. Stretch items are optional and should only be attempted after everything core is finished and documented. Depth beats breadth: one finished edge item is worth more than three half-finished ones.

| Component | Tool | Free? | Level | Why it matters |
| --- | --- | --- | --- | --- |
| Language | Python 3.11+ | Free | Core | Required by the job |
| Editor | VS Code (Python extension) | Free | Core | Where all code is written |
| Version control | Git + GitHub | Free | Core | Git every day is a requirement |
| Local LLM runtime | Ollama | Free | Core | Runs models on your own computer |
| Local model | qwen2.5:14b (fits 32 GB RAM); fallback llama3.1:8b | Free | Core | Supports tool calling |
| Data validation | pydantic | Free | Core | Forces the agent to return a strict, checkable format |
| Fake data | Faker (en_AU locale) | Free | Core | Makes believable Australian test deals |
| HTTP client | httpx or requests | Free | Core | Talks to the HubSpot REST API |
| CRM | HubSpot developer account + test account | Free (verify) | Core | The job centres on HubSpot |
| Storage | SQLite | Free | Core | Shadow-run log, no server needed |
| Testing | pytest, ruff | Free | Core | Proves the rules work; shows engineering habit |
| CI | GitHub Actions | Free (verify limits) | Core | Automatic tests on every push |
| Dashboard | Streamlit, matplotlib | Free | Core | Shows accuracy visually |
| Web server | FastAPI | Free | Edge | Webhook receiver for HubSpot events |
| MCP server | Python MCP SDK; MCP Inspector (needs Node.js) | Free | Edge | Named differentiator in the job |
| Skill file | SKILL.md folder (Claude Skills format) | Free to write | Edge | Named differentiator |
| Serverless | Netlify Functions (TypeScript) or Cloudflare Workers | Free (verify) | Edge | Named differentiator; shows TypeScript |
| Claude comparison | Anthropic API | Paid, pre-paid credits | Edge (optional) | Compare local model with Claude on the same test set |
| Public tunnel | Cloudflare Tunnel or ngrok | Free | Edge | Lets HubSpot reach your laptop for webhook tests |
| Accounting | Xero developer account (Demo Company) | Free (verify) | Stretch | Named in the job |
| Email alerts | Microsoft Graph or Gmail SMTP | Free (verify) | Stretch | Named in the job (Microsoft 365) |
| Voice AI | faster-whisper + Piper (local) | Free | Stretch | Roadmap items in the job |
| Mobile | Progressive Web App (PWA) | Free | Stretch | Roadmap items in the job |
| Portfolio hosting | GitHub Pages; Hugging Face Spaces | Free | Core | Gets the work online |
| Demo video | Loom (free tier) or OBS Studio + YouTube unlisted | Free (verify) | Core | Job asks for GitHub, Loom or a live demo |

# Part 5 – The build, phase by phase

Each phase has a goal, a time estimate, things to install, search phrases, numbered steps and a checkpoint. Do not start a phase before the previous checkpoint passes. Create a Git branch for each phase and merge it with a pull request, even when working alone.

## Phase 0 – Setup

Goal: A working computer with Python, Git, VS Code, Ollama and a local model that replies when you chat with it.

Estimated time: 2 to 3 hours.

### Install / create

- Python 3.12 from python.org. On Windows tick Add python.exe to PATH on the first installer screen.

- VS Code from code.visualstudio.com, then the Python extension (Extensions icon in the left bar).

- Git from git-scm.com (accept the default options).

- GitHub account at github.com, then a free HubSpot developer account at developers.hubspot.com (needed from Phase 8).

- Ollama from ollama.com.

- Node.js LTS from nodejs.org (needed later for the MCP Inspector and the TypeScript function).

### What to search for

- install Python 3.12 Windows add to PATH

- VS Code open terminal shortcut

- git config user.name user.email first time setup

- GitHub create new repository README gitignore license

- ollama pull model command line

### Steps

- Open a terminal (VS Code: Terminal > New Terminal). Run python --version and git --version. Both must print a version number.

- Tell Git who you are: git config --global user.name "Your Name" and git config --global user.email "you@example.com".

- On GitHub click New repository. Name it solarqc-agent, set it Public, tick Add a README, choose the Python .gitignore template and the MIT license.

- On the repository page click Code, copy the HTTPS link, then in your terminal run git clone <link> and open the folder in VS Code (File > Open Folder).

- Download the model: ollama pull qwen2.5:14b (about 9 GB). Then ollama run qwen2.5:14b, say hello, and type /bye to exit.

- Make a tiny change to README.md, then run git add ., git commit -m "Update README", git push. Refresh GitHub and see your change.

### Done when (checkpoint)

- Version numbers print for Python and Git.

- The model answers in the terminal.

- Your first commit is visible on GitHub.

## Phase 1 – Project skeleton and Git habits

Goal: A clean Python project with a virtual environment, safe secret handling and a Git workflow you will keep for the whole project.

Estimated time: 2 hours.

### Install / create

- Python packages (installed inside the virtual environment): ollama, pydantic, faker, httpx, python-dotenv, pytest, ruff, streamlit, matplotlib, pandas, fastapi, uvicorn.

### What to search for

- python venv create activate Windows PowerShell

- PowerShell running scripts is disabled on this system venv activate

- what is requirements.txt pip freeze

- python-dotenv load_dotenv example

- git create branch checkout -b merge pull request GitHub

### Steps

- Create a branch: git checkout -b phase-1-skeleton.

- Create the virtual environment: python -m venv .venv. Activate it (Windows: .venv\Scripts\activate; macOS/Linux: source .venv/bin/activate). Your prompt should now start with (.venv).

- Install the packages with pip install ..., then save them: pip freeze > requirements.txt.

- Create the folders from the structure in Part 3 (empty files are fine for now). Add an empty __init__.py inside src/solarqc/.

- Create .env.example containing HUBSPOT_TOKEN=put-your-token-here and OLLAMA_MODEL=qwen2.5:14b. Copy it to .env. Make sure .env and .venv/ appear in .gitignore.

- Commit, push the branch, open a Pull request on GitHub, then Merge it. Switch back with git checkout main and git pull.

### Done when (checkpoint)

- Running git status shows .env is NOT listed as a file to commit.

- The pull request is merged and visible on GitHub.

## Phase 2 – Your first agent loop

Goal: Understand the agent loop (model asks for a tool, you run it, you give back the result, repeat) by building the smallest possible example before the real project.

Estimated time: 3 hours.

### What to search for

- ollama python tool calling example

- what is an AI agent tool calling loop

- python function docstring type hints tools ollama

### Steps

- Write two tiny tools: add(a: int, b: int) -> int and get_time() -> str. Give each a one-line docstring, because the model reads it to decide when to use the tool.

- Write the loop shown below. Run it with a question that needs a tool, such as: What is 1234 plus 5678?

- Add print statements so you can see each step: the model's tool request, your result, the final answer. Draw the loop on paper in your own words.

- Break it on purpose: ask something that needs no tool, then ask for a tool that does not exist. Note what happens. This is the start of FAILURES.md.

import ollama

def add(a: int, b: int) -> int:

"""Add two whole numbers."""

return a + b

tools = {"add": add}

messages = [{"role": "user", "content": "What is 1234 plus 5678?"}]

for _ in range(5):                      # safety: never loop forever

resp = ollama.chat(model="qwen2.5:14b", messages=messages, tools=[add])

msg = resp.message

messages.append(msg)

if not msg.tool_calls:              # no tool wanted: this is the answer

print(msg.content)

break

for call in msg.tool_calls:         # run each requested tool

result = tools[call.function.name](**call.function.arguments)

messages.append({"role": "tool", "content": str(result),

"tool_name": call.function.name})

### Done when (checkpoint)

- The model uses the tool and gives the correct total.

- You can explain every line of the loop out loud, including why there is a 5-step limit.

## Phase 3 – Synthetic data (fake solar deals)

Goal: 100 invented deals in a CSV file, about half clean and half containing known defects, plus a labels file that records the correct verdict for each. Data and labels are what make accuracy measurable.

Estimated time: 4 hours.

### What to search for

- python Faker en_AU locale address name

- python csv DictWriter example

- python random.choice seed reproducible

- pandas train test split by row

### Steps

- Write scripts/generate_data.py. Use a fixed random seed so the data is the same every time you run it.

- Generate clean deals first (see the field list below), then copy about half and inject one or two defects into each from the defect list.

- Write labels.json: for each deal id, the correct verdict (PASS, FAIL or NEEDS_HUMAN) and the list of rule ids that are broken.

- Hand-write 15 tricky deals in tricky_cases.csv: ambiguous notes, polite-sounding red flags, notes that contradict fields. You write these yourself, so you decide the correct answer. Mark deals where a human would be unsure as NEEDS_HUMAN.

- Split the data: 40 deals are the dev set (you may tune prompts on these) and 60 are the frozen test set (you only measure on these; never tune on them). Save the split in labels.json.

- Open the CSV in a spreadsheet and check 20 deals by eye against their labels. Fix generator bugs.

| Field | Example / rule |
| --- | --- |
| deal_id | D-0001 … |
| customer_name, address, state, postcode | Faker en_AU values; invented |
| deal_stage, sale_date | Sold; a date in the last 3 months |
| panel_count, panel_watt, system_size_kw | For example 18 panels × 440 W = 7.92 kW |
| inverter_type, battery_kwh | string_inverter or hybrid; 0 means no battery |
| roof_type, storeys | tile, colorbond, flat; 1 or 2 |
| switchboard_photo, electricity_bill | true or false (received) |
| payment_type, total_price_aud, deposit_aud | cash or finance; amounts |
| signature_date, install_date_requested | Dates |
| notes | Free text written by a pretend salesperson |

| Defect to inject | Broken rule |
| --- | --- |
| Remove roof type or another required field | R01 |
| System size does not equal panels × watts | R02 |
| Price far too low or too high for the system size | R03 |
| Battery sold with a plain string inverter | R04 |
| Deposit below the minimum for cash jobs | R05 |
| Signature date after the sale date | R06 |
| Install date fewer than 7 days after sale | R07 |
| Photo or bill missing but stage is Sold | R08 |
| Postcode does not match state | R09 |
| Notes mention asbestos roof, cancellation, access problem | R10 |
| Notes say battery added but battery_kwh is 0 | R11 |

### Done when (checkpoint)

- deals.csv has 100 deals; labels.json has a verdict and broken rules for each, and the dev/test split.

- The README (started now) says clearly that all data is synthetic.

## Phase 4 – QC rules in code, with unit tests

Goal: The 9 exact rules as plain Python functions, each with tests, plus a written policy file the agent can look up.

Estimated time: 4 hours.

### What to search for

- pytest basic test function example

- python datetime difference days

- pytest parametrize

- python dataclass vs pydantic model

### Steps

- Write policy/qc_policy.md: a plain-English list of the 11 rules below, with the invented thresholds. This is also your process documentation.

- In src/solarqc/rules.py write one function per exact rule (R01 to R09). Each takes a deal and returns either nothing (rule passed) or an issue with the rule id and evidence.

- In tests/test_rules.py write at least two tests per rule: one deal that should pass, one that should fail. Use pytest.mark.parametrize to keep it short.

- Run pytest -q. Fix until everything is green.

- Run your rules over all 100 deals. Compare with labels.json for rules R01 to R09 only. They should match nearly 100%. Any mismatch is a bug in the generator, the labels or the rule. Find out which.

| ID | Rule | Checked by |
| --- | --- | --- |
| R01 | All required fields are present and non-empty | Code |
| R02 | system_size_kw equals panel_count × panel_watt ÷ 1000, within 2% | Code |
| R03 | Price per kW is inside the plausible range in the policy file (range is invented) | Code |
| R04 | A battery requires a hybrid or battery-ready inverter | Code |
| R05 | Cash jobs have a deposit of at least 5% (invented) | Code |
| R06 | Signature date is on or before the sale date | Code |
| R07 | Requested install date is at least 7 days after the sale date | Code |
| R08 | Switchboard photo and electricity bill are received when stage is Sold | Code |
| R09 | Postcode matches state (for example 2xxx NSW, 3xxx VIC, 4xxx QLD, 5xxx SA, 6xxx WA, 7xxx TAS) | Code |
| R10 | Notes contain no unresolved red flag (cancellation, asbestos, access issue, dispute) | LLM |
| R11 | Notes do not contradict the structured fields | LLM |

### Done when (checkpoint)

- All rule tests pass.

- Rules R01 to R09 agree with the labels on all 100 deals (or every disagreement is explained in a note).

## Phase 5 – The QC agent

Goal: An agent that takes a deal id, uses tools, and returns a strict, validated verdict.

Estimated time: 6 to 8 hours.

### What to search for

- ollama structured outputs JSON schema pydantic

- pydantic model_validate_json example

- python retry loop on exception

- python logging basic config to file

- how to write a good system prompt for classification

### Steps

- Define the output format in models.py with pydantic (see code below). The agent must always return this shape.

- Write the four tools in tools.py: get_deal(deal_id) reads from the CSV for now; run_rule_checks(deal_id) calls your rules; lookup_policy(rule_id) returns that rule's text; post_note(deal_id, text) writes to a local file for now (HubSpot comes in Phase 8).

- Write the first prompt in prompts/v1.md: role, the verdict definitions, the instruction to call run_rule_checks first and read the notes for R10 and R11, and an instruction to say NEEDS_HUMAN when unsure rather than guess.

- Write agent.py: run the tool loop (max 8 steps), then make one final model call with format=QCResult.model_json_schema() to get the structured verdict. Validate it with pydantic. On invalid output, retry once, then return NEEDS_HUMAN with an error issue.

- Add logging: for every run write the deal id, tools called, verdict, time taken and prompt version to a log file.

- Run it on 5 deals by hand and read every output. Do not trust it yet.

from enum import Enum

from pydantic import BaseModel, Field

class Verdict(str, Enum):

PASS = "PASS"

FAIL = "FAIL"

NEEDS_HUMAN = "NEEDS_HUMAN"

class Issue(BaseModel):

rule_id: str

severity: str            # "blocker" or "warning"

evidence: str            # quote the field or note text that proves it

class QCResult(BaseModel):

deal_id: str

verdict: Verdict

issues: list[Issue] = Field(default_factory=list)

confidence: float = Field(ge=0, le=1)

summary: str             # two plain-English sentences for a sales person

Verdict definitions (put these in the prompt and the policy file) PASS: no rule is broken. FAIL: at least one rule is clearly broken. NEEDS_HUMAN: the facts are ambiguous or the agent is not confident. A false PASS is the most expensive mistake, so the agent should prefer NEEDS_HUMAN to a guess.

### Done when (checkpoint)

- The agent returns a valid QCResult for every deal without crashing.

- You can explain why rules run as code and notes go to the model.

## Phase 6 – Evaluation: measure before you claim

Goal: A repeatable script that scores the agent against the labels and tells you exactly where it is wrong.

Estimated time: 5 to 6 hours.

### What to search for

- confusion matrix python pandas crosstab

- precision recall false positive false negative explained

- python matplotlib bar chart save png

- how to evaluate LLM classification dev set test set

### Steps

- Write scripts/run_eval.py: run the agent on every deal in a chosen split and save one row per deal (agent verdict, correct verdict, match, issues, seconds taken).

- Compute: overall match rate (agent verdict equals correct verdict), false-pass rate (agent said PASS but the correct answer is FAIL or NEEDS_HUMAN), a confusion matrix, and accuracy per rule.

- Run on the dev set only. Read every wrong answer. Write what went wrong in FAILURES.md (example: model ignored the notes when the price looked fine).

- Improve the prompt (v2.md). Re-run on the dev set. Repeat as needed. Never edit the prompt while looking at test-set results.

- When happy, run once on the frozen test set and save reports/eval_v2.md with the numbers and a chart. The target is a 90% match rate on the test set, with the false-pass rate stated honestly. If you miss the target, report the real number and the reasons.

- Optional but valuable: repeat the same test run with llama3.1:8b and compare. A model comparison table is a good portfolio asset.

### Done when (checkpoint)

- A report exists with match rate, false-pass rate, confusion matrix and per-rule table.

- FAILURES.md lists at least 5 real failures with causes and fixes.

- The test set was used only for final measurements.

## Phase 7 – Shadow runs and weekly reports

Goal: Imitate the employer's rollout: the agent runs next to a human reviewer for several weeks, and a weekly report shows how often they agree.

Estimated time: 4 hours.

### What to search for

- python sqlite3 create table insert example

- pandas read_sql group by week

- streamlit line chart example

### Steps

- Generate 4 extra batches of 15 new deals (one per simulated week). Label them as the human reviewer would. Be honest in the README that the reviewer is simulated, with labels you checked by hand.

- Create the SQLite table below. After each batch run scripts/run_shadow_week.py: it runs the agent, stores its verdict, then stores the human verdict and the match.

- Write report.py to produce a weekly markdown report: deals reviewed, match rate, false passes, the three most common mistakes, and what you changed in response.

- Build dashboard/app.py with Streamlit showing match rate per week, the confusion matrix and a table of mismatches. Run it with streamlit run dashboard/app.py.

CREATE TABLE shadow_log (

id INTEGER PRIMARY KEY AUTOINCREMENT,

deal_id TEXT NOT NULL,

run_at TEXT NOT NULL,

week TEXT NOT NULL,

model TEXT NOT NULL,

prompt_version TEXT NOT NULL,

agent_verdict TEXT NOT NULL,

agent_issues TEXT,

human_verdict TEXT,

match INTEGER,

latency_ms INTEGER

);

### Done when (checkpoint)

- Four weekly reports exist in reports/.

- The dashboard runs on your computer and shows the trend.

## Phase 8 – HubSpot integration

Goal: Real deals live in a HubSpot test account; the agent reads them through the REST API and writes its verdict back as a note.

Estimated time: 6 to 8 hours.

### Install / create

- A HubSpot developer account, then a test account created from it (a free sandbox-style CRM). Verify the current steps in HubSpot's documentation.

### What to search for

- HubSpot developer account create test account

- HubSpot private app access token scopes

- HubSpot CRM API v3 deals create read

- HubSpot create custom property deal

- HubSpot notes API associate note with deal

- HubSpot API rate limit 429 retry

### Steps

- In the test account go to Settings > Data Management > Properties, choose the Deals object, and create custom properties for the fields from Phase 3 (system_size_kw, battery_kwh, roof_type and so on) plus qc_status (dropdown: pending, pass, fail, needs_human).

- Create a private app (Settings > Integrations > Private Apps). Give it only the scopes it needs (deals read/write and the scopes the notes API asks for). Copy the token into .env as HUBSPOT_TOKEN. Never commit it.

- Write scripts/seed_hubspot.py to create the 100 synthetic deals in HubSpot using the batch create endpoint (check the per-request limit in the docs).

- Write hubspot.py with get_deal, list_new_deals, post_note and set_qc_status. Handle HTTP 429 (too many requests) by waiting and retrying, and handle expired tokens with a clear error message.

- Switch the agent's tools from the CSV to HubSpot. Keep the CSV mode available for tests and the offline demo.

- Run the agent on one deal. Open it in HubSpot and confirm the note and qc_status appear.

### Done when (checkpoint)

- A deal created in HubSpot gets a QC note and status from your agent.

- The token exists only in .env, which is not in Git.

## Phase 9 – Triggers: polling first, webhooks second

Goal: The agent starts by itself when a new deal appears.

Estimated time: 3 to 4 hours.

### What to search for

- python schedule library run every 5 minutes

- FastAPI post endpoint example

- HubSpot webhooks subscription deal creation

- HubSpot validate webhook signature

- cloudflared tunnel quick start

### Steps

- Polling (do this first): every few minutes ask HubSpot for deals with qc_status = pending, run the agent, and update the status. Simple, reliable and fully free.

- Webhook (second): build a small FastAPI app that receives a deal-created event, checks the signature, and queues the deal for the agent. Expose it temporarily with Cloudflare Tunnel or ngrok.

- Check whether webhooks and workflow actions are available on the free HubSpot tier (verify; some automation features are paid). If not, keep polling as the production trigger and document that decision in DECISIONS.md. A documented trade-off is a good outcome.

### Done when (checkpoint)

- New deals are picked up automatically without you pressing run.

- DECISIONS.md explains polling versus webhook.

## Phase 10 – Tests and automatic checks (CI)

Goal: Every push to GitHub is tested automatically, and accuracy can never silently get worse.

Estimated time: 3 hours.

### What to search for

- GitHub Actions python pytest workflow example

- ruff check python linter quick start

- pytest monkeypatch mock function

### Steps

- Add tests for the output schema (invalid model output is rejected and retried).

- Add a regression gate test: store the model outputs from your last good dev-set run in a file, and have the test re-score them. If the stored match rate drops below your threshold, the test fails. CI cannot run Ollama, so tests use mocked or recorded model responses.

- Create .github/workflows/ci.yml (below), push, and watch the Actions tab turn green. Add the green badge to the README.

name: ci

on: [push, pull_request]

jobs:

test:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4

- uses: actions/setup-python@v5

with:

python-version: "3.12"

- run: pip install -r requirements.txt

- run: ruff check .

- run: pytest -q

### Done when (checkpoint)

- The Actions tab shows a green check on the main branch.

## Phase 11 – Process map and automation roadmap (thinking work)

Goal: Show the process-thinker skill the job emphasises: map how work happens and recommend what to automate first.

Estimated time: 3 to 4 hours.

### What to search for

- process mapping swimlane diagram solar installation sales to install

- impact effort matrix prioritisation

- Mermaid diagram flowchart syntax

### Steps

- Research how a residential solar and battery sale moves from lead to installation (public company websites and industry articles are fine). Draw it as a Mermaid flowchart in docs/process_map.md.

- List 8 to 10 repetitive steps. Score each from 1 to 5 for effort to automate and business impact. Plot them on an impact/effort grid.

- Write ROADMAP.md: a prioritised list for a fictional solar company covering sold-job QC (this project), AI receptionist, level-1 support agent, quoting and pricing, and admin automation. For each: problem, proposed approach, risks, how success would be measured. Mark clearly that it is a fictional exercise.

- Write a one-page docs/staff_guide.md for non-technical staff: what the agent does, what its notes mean, what it cannot do, and who to tell when it is wrong.

### Done when (checkpoint)

- Process map, roadmap and staff guide are committed.

## Phase 12 – Edge extras (the differentiators)

Goal: Cover the job's named differentiators, in priority order. Finish and document one before starting the next.

Estimated time: 15 to 25 hours in total, depending on how many you complete.

### Install / create

- Python MCP SDK (pip install mcp) and, for testing, the MCP Inspector via npx @modelcontextprotocol/inspector (needs Node.js).

- Netlify account (free) and the Netlify CLI (npm install -g netlify-cli), or a Cloudflare account for Workers.

- Optional: Anthropic API account with a small pre-paid credit (a few US dollars) for the Claude comparison.

### What to search for

- model context protocol python server quickstart

- MCP Inspector test server

- Claude Skills SKILL.md format

- Netlify Functions TypeScript quick start

- Anthropic Python SDK messages tool use

- Xero developer demo company OAuth2

| Priority | Item | What to build | Cost |
| --- | --- | --- | --- |
| 12a | MCP server | Wrap get_deal, run_rule_checks and list_flagged_deals as MCP tools in mcp_server/server.py. Test every tool in the MCP Inspector. Write a short README on how another AI client could connect. | Free |
| 12b | Skill | Write skills/solar-job-inspection/SKILL.md (name, description, instructions, references) that tells an AI how to inspect a sold job using your policy file. Mirrors the job's "AI job inspection skill". | Free |
| 12c | TypeScript serverless function | netlify/functions/webhook.ts receives a webhook, validates it and forwards it. Deploy to Netlify. Shows TypeScript, serverless and webhooks together. | Free (verify) |
| 12d | Provider switch + Claude comparison | Put the model call behind one function so the provider is a config setting. Run the frozen test set once with Claude and add a Claude versus local-model row to the report. | A few USD |
| 12e | Xero cross-check (stretch) | With the Xero Demo Company, read an invoice and check that its total matches the HubSpot deal price. | Free (verify) |
| 12f | Email alert (stretch) | Email the sales owner when a deal fails (Microsoft Graph with a personal account, or Gmail SMTP with an app password). | Free (verify) |
| 12g | Voice AI proof of concept (stretch) | Transcribe a recorded sample call with faster-whisper and have the agent summarise it. Label it a prototype. | Free |
| 12h | PWA (stretch) | A phone-friendly page that lists flagged deals. | Free |

Rule for this phase Do not start Phase 12 until Phases 0 to 10 are finished. A reliable core with two polished extras beats a fragile project with eight. Anything that is not finished or not tested must not appear on the CV or portfolio.

### Done when (checkpoint)

- At least 12a to 12c are finished, tested and documented in the README.

## Phase 13 – Documentation

Goal: Someone else could run, fix and understand the system from the documents alone.

Estimated time: 4 hours.

### What to search for

- how to write a good README project structure

- architecture decision record template

- runbook template incident

### Steps

- README.md: one-line summary, a screenshot or diagram, results table (match rate, false-pass rate, model comparison), quick start (commands to run), architecture overview, an honest Limitations section (synthetic data, simulated reviewer), and links to the demo and portfolio.

- RUNBOOK.md: what the system does, how to start and stop it, required environment variables, how to rotate the HubSpot token, how to roll back to an earlier prompt version, how to re-run the evaluation, and a table of common failures with symptoms and fixes.

- ARCHITECTURE.md: the diagram from Part 3 and a paragraph per component.

- DECISIONS.md: one short entry per major choice (local model versus API, polling versus webhook, rules in code versus in the model), each with the reason.

- FAILURES.md: every real failure you saw, its cause, and the fix or workaround.

- Ask a friend, or a fresh AI chat, to follow the README on a clean folder. Fix every place they get stuck.

### Done when (checkpoint)

- The README quick start works from a fresh clone.

- All five documents exist.

## Phase 14 – Put the portfolio online (free)

Goal: A public link a recruiter can open in 30 seconds and understand what you built.

Estimated time: 4 to 5 hours.

### What to search for

- GitHub Pages create site from repository

- GitHub Pages custom index.html simple portfolio

- Hugging Face Spaces Streamlit create space

- Streamlit secrets Hugging Face Spaces

- Loom free plan video length limit

- OBS Studio record screen YouTube unlisted

### Steps

- Repository: make sure the repo is public, has a clear description and topics (About gear icon on the repo page), and is pinned on your GitHub profile.

- Case-study site on GitHub Pages: create a repository named <your-username>.github.io (or use the Pages setting on the project repo). Add an index.html with: the problem, the approach, the architecture diagram, the results chart, three failures and fixes, the demo video, and links. Your address will be https://<your-username>.github.io, free and permanent.

- Live dashboard on Hugging Face Spaces: create a free Space with the Streamlit SDK and upload the dashboard. Important: Spaces cannot run your local Ollama model, so the public dashboard runs in replay mode over the stored results. If you add a free hosted model for a live demo, store its key as a Space secret, never in code.

- Demo video (3 to 4 minutes): show a new deal arriving in HubSpot, the agent writing its note, the dashboard, the results, and one honest failure. Record with Loom (check the current free limits) or OBS and upload to YouTube as Unlisted.

- Profile: add the project to the LinkedIn Featured section and write a short post. Pin the repo and add the portfolio link to your CV.

- Check every link while logged out (or in a private window), and confirm no secret or real personal data is visible anywhere.

### Done when (checkpoint)

- Repo, site, dashboard and video are all public and linked together.

- A stranger can understand the project from the site without reading code.

## Phase 15 – Applying with it

Goal: Turn the project into honest evidence for the application and the employer's paid half-day test.

Estimated time: 3 hours.

### Steps

- CV bullets (fill the numbers only from your own reports): Built an AI quality-check agent in Python that reviews synthetic solar deals in HubSpot; achieved ___% match with reviewer labels on a frozen test set with a ___% false-pass rate; documented failure modes and a run book.

- Cover letter structure: (1) what you built and why it mirrors their first project; (2) one measured result; (3) one honest failure and how you fixed it; (4) what you would do in your first 30 days; (5) availability for 6:00 AM to 2:30 PM PHT.

- Say plainly that the data is synthetic and the reviewer is simulated. Honesty about limits builds more trust than hiding them.

- Practise the paid half-day test: set a 4-hour timer, take a new defect type you have not seen, extend the rules, update the prompt, re-run the evaluation and write a short summary. Do it twice.

- Optional real-user pilot: offer to build a small version for one real person or small business (with their consent and no sensitive data). If it genuinely helps them, you may truthfully say a real person used it.

- Also look for junior AI, automation or integration roles. The same project qualifies you for them, and they may be a more realistic first step.

### Done when (checkpoint)

- CV and cover letter are drafted with real numbers.

- You have rehearsed the 4-hour test once.

# Part 6 – Timeline and weekly plan

Core phases (0 to 11, 13, 14, 15) take about 55 to 70 hours. Phase 12 adds 15 to 25 hours. At 8 to 10 hours a week that is roughly 8 weeks for the core and 10 to 11 weeks with extras. Adjust to the learner's real availability.

| Week | Phases | Visible result |
| --- | --- | --- |
| 1 | 0, 1, 2 | Tools installed; first agent loop works; repo on GitHub |
| 2 | 3, 4 | Synthetic data; rules with passing tests |
| 3 | 5 | QC agent returns validated verdicts |
| 4 | 6, 7 | Evaluation report; four weekly shadow reports; dashboard |
| 5 | 8, 9 | HubSpot integration; automatic trigger |
| 6 | 10, 11 | CI green; process map and roadmap |
| 7 to 9 | 12 (priority order) | MCP server, Skill, TypeScript function, Claude comparison |
| 10 | 13, 14, 15 | Documentation complete; portfolio online; CV and letter ready |

If time is short, skip Phase 12 items below 12c, but still finish Phases 13 and 14. A finished, documented, public project beats a half-built impressive one.

# Part 7 – Free versus paid: the honest list

Almost everything can be done free. Free tiers and eligibility rules change, so check each service's current terms before relying on them.

| Item | Cost | Notes |
| --- | --- | --- |
| Python, VS Code, Git, Node.js, Ollama, open models | Free | Only costs your electricity and disk space |
| GitHub repo, Actions, Pages | Free | Public repos are the simplest; verify Actions limits |
| HubSpot developer and test accounts | Free | Some automation features (such as workflow webhooks) may need paid tiers; polling avoids this |
| Hugging Face Spaces (basic CPU) | Free | The Space sleeps when idle and wakes on visit |
| Netlify Functions / Cloudflare Workers | Free tier | Verify monthly limits |
| Cloudflare Tunnel / ngrok | Free | Free ngrok addresses can change |
| Loom | Free tier with limits | Alternative: OBS Studio plus YouTube unlisted |
| Claude API (comparison run) | Paid, small | Pre-paid credits; a few USD is enough for one test-set run. Optional |
| Claude Code | Needs a paid plan or API credits (verify) | Not required to finish; the job uses it, so mention that you understand it |
| Microsoft 365 developer sandbox | Eligibility has changed over time | Verify; use Gmail SMTP or a personal Microsoft account as a substitute |
| Xero developer account and Demo Company | Free (verify) | Stretch item only |
| Custom domain name | About US$10 to 15 per year | Not needed; github.io is free |

# Part 8 – Definition of done (final checklist)

- ☐ Public GitHub repo with a clear README, MIT license, and merged pull requests showing steady commits.

- ☐ Synthetic data and labels, with the dev/test split respected.

- ☐ Rules R01 to R09 in code with passing unit tests; R10 and R11 handled by the model.

- ☐ Agent returns schema-validated verdicts; retries and a NEEDS_HUMAN fallback exist.

- ☐ Evaluation report with match rate, false-pass rate, confusion matrix and per-rule accuracy on the frozen test set.

- ☐ Four weekly shadow reports and a working dashboard.

- ☐ HubSpot integration writes notes and status to real (test-account) deals; no secrets in Git.

- ☐ Automatic trigger (polling at minimum); trade-offs recorded in DECISIONS.md.

- ☐ CI is green; a regression gate protects accuracy.

- ☐ Process map, ROADMAP.md and staff guide.

- ☐ At least MCP server, Skill file and TypeScript serverless function finished and documented.

- ☐ RUNBOOK, ARCHITECTURE, DECISIONS and FAILURES documents.

- ☐ Public portfolio site, dashboard (replay mode) and 3 to 4 minute demo video.

- ☐ Honest Limitations section: synthetic data, simulated reviewer, no real users (unless a real pilot happened).

- ☐ CV bullets and cover letter use only measured numbers.

# Part 9 – Troubleshooting and how to search for answers

## How to read an error

- Scroll to the bottom of the error. The last line names the problem (for example ModuleNotFoundError: No module named 'ollama').

- The lines above it show the file and line number where it happened. Open that file and go to that line.

- Copy the last line, then add the language or tool name, and search for it. Example search: ModuleNotFoundError No module named ollama python venv.

## Common problems

| Symptom | Likely cause | First thing to try |
| --- | --- | --- |
| python is not recognised | Python not on PATH | Reinstall and tick Add to PATH; reopen the terminal |
| Cannot activate the venv in PowerShell (scripts disabled) | Execution policy | Search: PowerShell Set-ExecutionPolicy RemoteSigned CurrentUser |
| No module named … | Virtual environment not active, or package not installed | Activate .venv, then pip install … |
| Ollama connection refused | Ollama is not running | Start the Ollama app, or run ollama serve |
| Model is very slow | Model too large or other apps using RAM | Close apps; try llama3.1:8b |
| Agent returns broken JSON | Model drifted from format | Use the schema-constrained final call; retry once; log the raw output |
| HubSpot 401 | Wrong or expired token | Check .env has no spaces or quotes; regenerate the token |
| HubSpot 403 | Missing scope | Read the error text for the scope name and add it to the private app |
| HubSpot 429 | Too many requests | Slow down and retry with a delay |
| git push rejected | Remote has changes you lack | git pull, resolve, push again |
| Accidentally committed a secret | Token in Git history | Revoke and regenerate the token immediately; then clean the repository |

# Part 10 – Glossary

| Term | Plain-English meaning |
| --- | --- |
| Agent | A program where a language model chooses which tool to use, uses it, reads the result, and repeats until the job is done. |
| LLM | Large language model: the AI that reads and writes text (for example Qwen, Llama, Claude). |
| Tool / function calling | The model asks your program to run a function and gives it the result. |
| Prompt | The written instructions given to the model. |
| Ollama | Free program that runs AI models on your own computer. |
| API | A way for programs to talk to each other over the internet. |
| REST API | A common style of API that uses web addresses and requests such as GET and POST. |
| Webhook | A message another system sends to your program automatically when something happens. |
| CRM / HubSpot | Software for customers and deals; HubSpot is a popular one. |
| Token (API token) | A secret password that lets your program use a service. Never share or commit it. |
| Scope | A permission attached to a token, such as read deals or write notes. |
| JSON | A text format for structured data. |
| Schema / pydantic | A description of the exact shape data must have, and the library that checks it. |
| Shadow mode | The agent runs alongside humans, and its verdicts are compared but not acted on. |
| Match rate | The share of deals where the agent and the correct answer agree. |
| False pass | The agent says PASS but the deal actually has a problem. The most expensive error. |
| Dev set / test set | Dev: data you may tune on. Test: frozen data used only for the final score. |
| Confusion matrix | A table showing what the agent predicted versus what was correct. |
| Virtual environment | A private folder of Python packages for one project. |
| Branch / pull request | A separate line of work in Git, and the request to merge it into the main line. |
| CI | Continuous integration: automatic tests that run on every push. |
| MCP | Model Context Protocol: a standard way to give AI applications access to tools and data. |
| Skill | A folder of instructions (SKILL.md) that teaches an AI how to do a specific kind of task. |
| Serverless function | A small piece of code hosted online that runs only when called. |
| Run book | A guide that lets someone else operate and fix the system. |

# Appendix A – Starter message to paste into the AI coach

Copy the message below into a new chat with the AI, together with this document.

Message to paste Hi! I am a complete beginner and I want to build the project in the attached document, called SolarQC Agent, with your help. Please read the whole document first and follow the rules in Part 1. Then do three things: (1) summarise the project back to me in five sentences so I know you understood; (2) ask me which operating system I use and how many hours a week I can spend; (3) begin Phase 0 with me, one step at a time. Wait for me to confirm each step worked before giving the next one. I will paste any errors I get. I want to type the commands myself and understand them. My computer has 32 GB of RAM.

# Appendix B – Official documentation to check

Always prefer these official sources over blog posts, and check them for changes in limits, prices and steps.

| Topic | Where to look |
| --- | --- |
| Python and venv | docs.python.org |
| Ollama and its Python library | ollama.com and the Ollama GitHub repository |
| HubSpot API, private apps, webhooks | developers.hubspot.com |
| pydantic | docs.pydantic.dev |
| pytest | docs.pytest.org |
| GitHub Actions and Pages | docs.github.com |
| Streamlit | docs.streamlit.io |
| Hugging Face Spaces | huggingface.co/docs/hub/spaces |
| Model Context Protocol | modelcontextprotocol.io |
| Claude API, Skills and Claude Code | docs.claude.com and support.claude.com |
| Netlify Functions | docs.netlify.com |
| Xero developer | developer.xero.com |

PART 6 — ADDITIVE EXPANSION (VERSION 3.0)

Original guide preserved in full • October 2026

IMPORTANT PRESERVATION RULE: All original Parts 1–5, Phase 0–15, appendices, examples, rules, and tables appear BEFORE this supplement without rewriting or removing original content. This new Part 6 adds options and checkpoints. If instructions differ, follow the explicit Version 3 addendum for deployment and zero-charge safeguards while retaining the original exercises as learning material.

A. Non-negotiable project decisions

• Build one genuine tool-using SolarQC agent, not a fixed if/else workflow: the LLM chooses which approved tool to call; deterministic checks independently verify objective rules.

• Two selectable model backends: local Ollama + Qwen and Gemini API (free tier only, if available and eligible). Both share the same Python tools, schemas, policies, and evaluations.

• Strict ₱0 paid-services budget: do not add a payment method, enable billable GCP services, buy a domain, or turn on auto-upgrade. Free tiers have quotas and may change; a service requiring billing is SKIPPED, not silently activated.

• Keep original HubSpot developer test, MCP, Skills, TypeScript, CI, synthetic deals, and all original Phase 0–15 exercises. New material is additive.

• Never claim a product is implemented until tested. The website must distinguish live runs, saved synthetic demonstrations, and offline states.

B. Architecture and runtime availability

PUBLIC WEBSITE (Vercel free Hobby, if eligible) → provider selector → [Gemini path: cloud-hosted agent backend, only if genuinely no-billing hosting is confirmed] OR [Ollama path: authenticated proxy → Cloudflare Tunnel → local Docker FastAPI agent → Ollama]. Both paths use the same QC policy definitions, tool contracts, result schema, and synthetic records. A direct Gemini API request from the browser is forbidden because it exposes credentials.

Critical reality check: Gemini API is an LLM service, NOT a continuously running Python agent backend. A Gemini-powered live website while the PC is off requires a separate always-available backend that executes the agent and its tools. If no suitable truly free, no-billing backend can be verified, we will show saved real evaluation results while offline, and enable BOTH live providers only while the PC is on. Do not promise 24/7 Gemini execution prematurely.

| PC / service state | Ollama option | Gemini option | Website |
| --- | --- | --- | --- |
| PC on; Docker + tunnel running | Available after health/auth checks | Available if backend, key, quota healthy | Online |
| PC off; verified free cloud backend exists | Offline | Available if free backend + quota healthy | Online |
| PC off; no verified cloud backend | Offline | Offline for live agent runs | Online: saved results only |
| Quota exhausted / service unavailable | Unaffected if PC online | Disabled with clear error | Online |

C. What to install on your Windows PC (required vs optional)

Install ONE ITEM AT A TIME during Phase 0, and verify the command before continuing. These are PC applications; Gemini, HubSpot, Vercel, GitHub, and Cloudflare accounts are browser services, not desktop programs.

| Priority | Install / configure | Why | Verification / caution |
| --- | --- | --- | --- |
| Required | Windows 10/11 64-bit + Windows Update | Supported workstation | Check winver; Docker/WSL support varies by edition/build |
| Required | WSL 2 + virtualization enabled | Linux container support on Windows | PowerShell: wsl --status; enable virtualization in BIOS only if necessary |
| Required | Docker Desktop (eligible personal-use free plan) | Run Python agent + Ollama containers | docker --version; docker compose version; Docker Desktop running |
| Required | Visual Studio Code | Edit and inspect code | code --version; install Python and Docker extensions inside VS Code |
| Required | Git for Windows | Version control | git --version |
| Required | Python 3.11 or 3.12 | Local scripts, data generation, tests; container uses pinned Python | py --version; avoid installing many Python versions |
| Required | Modern browser (Edge/Chrome/Firefox) | Local UI, dev portals, tests | Can open localhost and hosted site |
| Recommended | Node.js LTS (includes npm) | Build Next.js + TypeScript website | node --version; npm --version |
| Recommended | Cloudflared CLI (later, not Phase 0) | Authenticated secure tunnel for interview mode | cloudflared --version; never expose Ollama directly |
| Optional | Ollama Windows application | Only if testing models outside Docker | NOT required when Ollama runs inside Docker; avoid two Ollama services fighting for port 11434 |
| Optional | Postman or Bruno | Manual API debugging | curl or FastAPI /docs can replace it; no need to install immediately |
| Optional | DBeaver / DB Browser for SQLite | Inspect local synthetic database | Not necessary; Python/sqlite3 work fine |
| Not required | Google Cloud SDK (gcloud) | Only for future genuine GCP hands-on | Do not install or enable billing unless a free-only exercise requires it |
| Not required | Java / Go | Not used by core SolarQC | Do not install just to pad the stack |

D. Accounts to create (all subject to current free-plan eligibility)

| Service | Use | No-charge guardrail |
| --- | --- | --- |
| GitHub | Repository, issues, GitHub Actions | Use Free plan; stay inside CI quotas |
| Vercel | Public Next.js portfolio | Hobby eligibility/usage restrictions; do not upgrade |
| Google AI Studio / Gemini API | Generate Gemini API key | Use only eligible free models; confirm current rate limits, data handling, and availability |
| Cloudflare | Secure tunnel / access controls | Use free features; verify access controls before enabling public demo |
| HubSpot developer test account | Synthetic CRM records | No real client data; developer test environment only |
| Google account / Workspace APIs | Optional Google Sheets integration | Check free quota and OAuth consent restrictions; never publish tokens |

E. Installation order: beginner-friendly Phase 0 extension

Record PC specifications: Windows version, CPU, RAM, GPU name/VRAM, free SSD space. Do not assume 14B Qwen fits your GPU; benchmark smaller tool-capable variants first.

Verify hardware virtualization and WSL 2. Install or update WSL 2 as required; reboot if prompted.

Install Docker Desktop; verify Docker engine and Compose. Test with a small hello-world container.

Install VS Code, Git, and Python; verify each from a NEW PowerShell window.

Install Node.js LTS when beginning the website phase, not necessarily on day one.

Create the GitHub repository, initial README, .gitignore, and a .env.example with placeholders only.

Start the agent container and Ollama container with Docker Compose; use a named volume for downloaded model weights.

Pull and test one Qwen tool-capable model inside Ollama. Record actual speed and tool-call reliability.

Add cloudflared and remote access only after local API, authentication, and rate limiting are working.

Create Gemini API credentials only when ready to test the cloud provider; keep keys server-side and set hard usage limits in our own application.

Suggested first-day commands (PowerShell):

• winver

• wsl --status

• docker --version

• docker compose version

• git --version

• py --version

• code --version

• node --version

• npm --version

Not every command needs to succeed on Day 1: node/npm are needed at the frontend phase; cloudflared is needed at the interview-mode phase. Never paste secret keys into chat, Git, screenshots, or frontend code.

F. Docker-first extension (without deleting original direct-install lesson)

Keep the original Ollama installation walkthrough as a reference exercise. For the final reproducible build, choose ONE active Ollama server: the containerized instance. A minimal compose setup has agent and ollama services on an internal Docker network, persistent ollama_models volume, a local-only agent API port, restart policy, health checks, and no public Ollama port. Use docker compose up -d to start and docker compose down to stop; NEVER use down --volumes unless intentionally deleting model data.

Windows GPU acceleration is hardware-dependent. Verify Docker/WSL GPU support before configuring GPU passthrough. A CPU-only model can still demonstrate tool calling, though slowly.

G. Dual-provider agent design

Implement a Provider interface: generate(messages, tool_definitions, generation_options) -> normalized assistant/tool-call output. Implement OllamaProvider and GeminiProvider. Normalize provider-specific tool schemas, message roles, JSON output, errors, retries, and token/time limits. Never assume both providers expose identical tool-call behavior.

• The user selects the provider on the website. The server validates that provider is enabled and healthy; the user cannot supply an arbitrary API base URL.

• The same agent loop retrieves deal data, invokes allowed tools, checks deterministic rules, optionally searches policies, and returns a structured QCResult.

• Allow-listed tools: get_deal, run_rule_checks, lookup_policy, post_note (test environment only), and optional search_policy_documents.

• Bound execution: max tool calls, timeouts, retry caps, no infinite loops, and clear NEEDS_HUMAN for unresolved or ambiguous cases.

• Keep the LLM reasoning internal; display a safe tool-event trace and evidence citations, not hidden chain-of-thought.

• No fake confidence percentages. Report verified rule outcomes and uncertainty; confidence metrics require calibration.

H. Add RAG and semantic search — using fictional documents

Write fictional company policies, inverter/battery compatibility tables, warranties, sales SOPs, and installation scheduling rules. Label them synthetic and version them.

Split documents into chunks with stable source IDs and metadata (policy name, section, version, effective date).

Generate local embeddings with a free model; store vectors in a local library/database such as FAISS or Chroma.

Implement search_policy_documents(query) returning ranked excerpts with source IDs; the agent cites exact excerpts in its QC explanation.

Evaluate retrieval quality separately (recall@k / citation correctness), then compare end-to-end QC with and without retrieval.

Guard against prompt injection inside retrieved documents: document text is evidence, not system instructions.

Local RAG teaches retrieval-augmented generation and semantic search; it does NOT equal hands-on Vertex AI Search or Gemini Enterprise experience.

I. Add optional Google Sheets + HubSpot test integrations

Google Sheets: read/write synthetic deals using a Google account and least-privilege OAuth where supported. HubSpot: retain the original developer test account integration and never operate on real customer deals. Keep a common deal schema and idempotent writes; record each action in an audit log. Store OAuth tokens only on the server, never in the browser.

J. Free-only GCP learning map (no false experience claims)

| Skill | Our ₱0 path | How to describe honestly |
| --- | --- | --- |
| Gemini API | Use eligible Gemini API free tier; enforce local caps | Hands-on only after working API calls |
| GCP IAM / service accounts | Study official docs and local mock role tests; no billing setup | Conceptual until real GCP IAM configured |
| Cloud Run / Functions | Learn deployment YAML / architecture; only deploy if no-billing access is confirmed | Design knowledge unless actually deployed |
| Cloud Storage | Use local file storage and discuss object-store tradeoffs | Local storage, not GCS experience |
| BigQuery | Use SQLite or DuckDB for QC analytics | SQL analytics, not BigQuery experience |
| Vertex AI / Vertex AI Search | Optional research; do not activate billable APIs | Not implemented |
| Gemini Enterprise | Product overview only; separate from Gemini API | Not implemented |
| Microsoft 365 | Future optional alternative to Google Sheets | Not implemented |
| Java / Go | Not needed for core build | Not claimed |

K. Model comparison and evaluations

Preserve the original 100 synthetic deals and 15 tricky cases. Maintain separate development/test splits; do not tune prompts on held-out test data. Compare Ollama and Gemini using identical deal records and rule definitions. Log: deal ID, dataset version, model identifier, prompt version, tool calls, verdict, issues, reference citations, elapsed time, errors, and cost estimate (Gemini quota use; Ollama API fee zero).

• Measure PASS/FAIL/NEEDS_HUMAN accuracy, per-rule precision/recall, false positives, false negatives, tool-call success, and retrieval citation quality.

• Display only measured results with date, model version, sample size, and limitations.

• Provide a comparison page only after both models have completed the same evaluation set.

• Protect quota with per-IP/user limits, daily caps, cooldowns, request-size limits, and a kill switch.

L. Public portfolio and interview mode — security gate

Deploy static/public portfolio pages with architecture, repository, synthetic examples, verified metrics, and a recorded demo. These remain available when your PC is off.

For local live mode, require PC awake + Docker running + authenticated Cloudflare Tunnel + healthy agent API. Keep Ollama private.

Use server-side auth/proxy; never put Gemini keys, HubSpot tokens, tunnel credentials, or service tokens in Next.js public environment variables.

Verify CORS, request limits, max execution duration, input validation, logging redaction, and explicit consent before allowing visitors to write any test CRM notes.

Health endpoint returns each provider status; website disables unavailable options with an accurate explanation.

If no verified no-billing cloud backend exists, disable Gemini live mode when PC is off. Never suggest the browser can securely run the full Python agent merely by calling Gemini.

Start interview mode deliberately; shut it down after demos. Confirm it is OFF by checking that the live API cannot be reached.

M. Additive milestones aligned to the ORIGINAL phases

| Original phase | Additional work (original steps still required) |
| --- | --- |
| 0 — Setup | PC install checklist; Docker/WSL verification; zero-billing rules |
| 1 — Skeleton | Compose files, provider interface, secrets template |
| 2 — First tool calls | Test Ollama tool calling in Docker; later Gemini tool calling |
| 3 — Synthetic data | Preserve 100 deals + tricky cases; add fictional policy documents |
| 4 — QC rules | Keep R01–R11; document policy provenance and rule versions |
| 5 — Agent loop | Provider-agnostic loop, tool trace, bounded retries |
| 6 — Evaluation | Paired model benchmarks; RAG retrieval evaluation |
| 7 — Shadow runs | Synthetic-only shadow tests; provider health and quota failure tests |
| 8 — HubSpot | Keep test integration; optionally add Sheets adapter |
| 9 — Polling / webhooks | Preserve original; ensure idempotence and authorization |
| 10 — CI | Preserve original; add secrets scanning and mocked provider tests |
| 11 — Process map | Add model selection, offline/fallback, data flow and threat model |
| 12 — MCP / Skills / TypeScript | Preserve all original optional exercises |
| 13 — Documentation | Add install guide, free-tier constraints, demo runbook |
| 14 — Online portfolio | Vercel static showcase; guarded live modes; honest availability |
| 15 — Applications | Explain real agent behavior, synthetic data, measured results, limits |

N. Beginner coaching agreement and first checkpoint

The AI coach must give ONE manageable step at a time: goal, exact Windows PowerShell command or click path, what successful output looks like, why it matters, common error fixes, and STOP/WAIT for the user to report results. Do not rush through installations or assume tools are already present.

FIRST CHECKPOINT: Open Task Manager → Performance and report CPU, RAM, GPU name/VRAM; run winver; then we choose the correct WSL/Docker setup and local Qwen size. Do not install everything at once.

O. Document preservation verification

Original source: SolarQC_Agent_Build_Guide.docx. Original content baseline: 507 paragraphs and 16 tables. Version 3 was created by opening the original DOCX and APPENDING this Part 6, rather than reconstructing or shortening the source. Original text and original table-cell text are checked for exact equality in the saved output.